**Planning An Iteration v3.0**

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Who | Estimate | Actual |
| Design Register Page | James | 1 | 1 |
| Code Register Page | Nirojan | 1 | 2 |
| Create MongoDB model and collection named user | Devin | 1 | 1 |
| Design Login Page | Kris | 1 | 1 |
| Code Login Page for students | James | 2 | 2 |
| Integrate with MongoDB collection user | Devin | 2 | 4 |
| Add additional design components to administrative login | Kris | 2 | 2 |
| Code administrative login | James | 2 | 1 |
| Integrate Administration login with MongoDB collection user | Devin | 2 | 3 |
| Design home restaurant page | Kris | 1 | 1 |
| Code home restaurant page | James | 1 | 1 |
| Create MongoDB collection for all restaurants | Devin | 1 | 3 |
| Design Order Page | Kris | 2 | 2 |
| Code Order Page | Kareem | 4 | 4 |
| Create MongoDB collection for order items | Nirojan | 2 | 3 |
| Design Purchase Order Page | Kris, Karem | 2 | 3 |
| Code Purchase Order Page | James, Devin | 2 | 3 |
| Design Order History Page | Kris | 2 | 2 |
| Code Order History Page | James, Devin | 2 | 3 |
| Design Order Update Page | Kris | 3 | 2 |
| Code Order Update Page | James | 3 | 4 |
| Integrate Update functionality with the MongoDB order collection | James | 3 | 4 |
| Design Order Delete Page | Kris | 2 | 2 |
| Code Order Delete  Page | James | 2 | 2 |
| Integrate delete functionality to MongoDB order collection | Devin | 2 | 3 |
| Design Review View Page | Devin | 2 | 2 |
| Code Review View Page | James | 2 | 3 |
| Create MongoDB collection for reviews | Nirojan | 2 | 2 |
| Design Write Review Page | Kris | 3 | 2 |
| Code Write Review Page | Devin | 3 | 3 |
| Integrate writing a review with the MongoDB review collection | Kareem | 3 | 4 |
| Design Review Delete Page | Kris, James | 2 | 1 |
| Code Review Delete Page | Devin | 2 | 2 |
| Integrate with MongoDB collection reviews | Devin | 2 | 2 |
| Design Update Review Page | James | 3 | 3 |
| Code Update Review Page | Devin | 3 | 3 |
| Integrate with MongoDB collection review | Devin, James | 3 | 4 |
| Code updating stock status only as a restaurant staff/manager | James | 5 | 5 |
| Integrate with the MongoDB collection items | Devin | 5 | 4 |