**Planning An Iteration**

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Who | Estimate | Actual |
| Design Register Page | James | 1 | 1 |
| Code Register Page | Nirojan | 1 | 2 |
| Create MongoDB model and collection named user | Devin | 1 | 1 |
| Design Login Page | Kris | 1 | 1 |
| Code Login Page for students | James | 2 | 2 |
| Integrate with MongoDB collection user | Devin | 2 | 4 |
| Add additional design components to administrative login | Kris | 2 | 2 |
| Code administrative login | James | 2 | 1 |
| Integrate Administration login with MongoDB collection user | Devin | 2 | 3 |
| Design home restaurant page | Kris | 1 | 1 |
| Code home restaurant page | James | 1 | 1 |
| Create MongoDB collection for all restaurants | Devin | 1 | 3 |
| Design Order Page | Kris | 2 | 2 |
| Code Order Page | Kareem | 4 | 4 |
| Create MongoDB collection for order items | Nirojan | 2 | 3 |
| Design Purchase Order Page | Kris, Karem | 2 | 3 |
| Code Purchase Order Page | James, Devin | 2 | 3 |